# EMFS Test Plan – March Upgrade

Release Identifier: 2026-03-A – March Upgrade

Version Control Sheet

| Document Title | EMFS Test Plan – March Upgrade |
| --- | --- |
| Programme | EMFS FMS |
| Author | David Allan |
| Owner | David Allan |
| Doc version/status | 0.4 |
| Date issued | 13/02/26 |

Version History

| Version | Date | Summary of Changes |
| --- | --- | --- |
| 0.1 | 03/02/26 | Initial draft |
| 0.2 | 06/02/26 | Revised to address MOJ comments |
| 0.3 | 12/02/26 | Revised to add Test IDs |
| 0.4 | 13/02/26 | Final Addition of remaining Test IDs |
| 0.5 | 15/02/26 | Correction of typos in Table in 5.2.4 (Test IDs) |

Reviewers & Approvers

| Reviewer | Role | Org | Approval Date |
| --- | --- | --- | --- |
| Mark Lockey | Product Owner | Serco | 13/02/26 |
| Claire Evans | Senior Digital Project Manager | Serco | 13/02/26 |
| David Allan | Test Manager | Serco | 13/02/26 |
| Beverley Barlow | BAT/UAT Test Lead | Serco | 13/02/26 |
| David Watkin | Authority Assurance | MOJ |  |

References

| Title & Version | Author/Owner |
| --- | --- |
| FMS Schedule 14 (Test Procedures) | Authority |
| EMFS FMS Test Approach V1.0 | Serco |  |
| EMFS FMS Test Strategy v1.0 | Serco |  |

Change Control

Any requested changes to this document should be emailed to:EMFMS_SharedMailbox@Serco.com

Contents

1	Introduction	4

2	Test Scope Summary Definition	4

2.1	RLSE0010182 CEMO Phase 6 - Civil Courts	4

2.2	RLSE0010184 - CEMO Phase 7 - Home Office	4

2.3	RLSE0010188 - KPI reporting enhancements	4

2.4	RLSE0010192 - Install Success Visits Option 1 and Option 4	4

2.5	RLSE0010214 - March Enhancements	5

3	Objectives	6

4	High Level Test Approach	6

4.1	QA Testing Phase	6

4.2	BAT Testing Phase	7

4.2.1	Planning	7

4.2.2	Preparation	7

4.2.3	Execution	7

4.2.4	Reporting	8

4.2.5	Completion	9

5	Test Coverage	10

5.1	System Under Test	10

5.2	Traceability	10

5.2.1	RLSE0010182 CEMO Phase 6 - Civil Courts	10

5.2.2	RLSE0010184 CEMO Phase 7 - Home Office	11

5.2.3	RLSE0010188 KPI Reporting Enhancements	11

5.2.4	RLSE0010192 Install Success Visits Option 1 and Option 4	14

5.2.5	RLSE0010214 March Enhancements	17

5.3	Features Not to be Tested	17

5.4	Regression Testing	17

6	Test Deliverables	17

7	Testing Tasks	18

8	Entry & Exit Criteria	18

8.1	Entry Criteria	18

8.2	Exit Criteria	18

9	Test Environment Needs	19

10	Risks and Mitigations	19

11	Test Schedule	19

12	Roles and Responsibilities:	20

Appendix A: Test Scenarios	21

# Introduction

This Test Plan addresses the validation and verification activities to be conducted by Serco in relation to the March Upgrade which comprises five separate releases:

- RLSE0010182	 - CEMO Phase 6 - Civil Courts

- RLSE0010184 - CEMO Phase 7 - Home Office

- RLSE0010188	 - KPI reporting enhancements

- RLSE0010192 - Install Success Visits Option 1 and Option 4

- RLSE0010214 - March Enhancements (arising from February upgrade)

The nature of the change implemented by each release is defined in later sections, together with details of the appropriate test scope and activities proposed.

# Test Scope Summary Definition

## RLSE0010182 CEMO Phase 6 - Civil Courts

This release addresses three stories which cover the following:

- AC Eligible Offence Type from CEMO now allows multiple offence types

- The addition of a new DAPO Order Clause Number as a committed offence, and

- Introducing the ability to send multiple offences and offence dates

## RLSE0010184 - CEMO Phase 7 - Home Office

Addresses two Stories which introduce a new non-mandatory field “MAPPA category” on the CEMO Device Wearer record, and the CEPR (Compliance & Enforcement Person Reference) received through CEMO is mapped to the CEMO DW.

## RLSE0010188 - KPI reporting enhancements

Covers a total of 33 Stories, and one fix for a defect, relating to changes in KPI reporting. This includes new columns on reports and list views to accommodate additional fields, some fields to be hidden in future, and the introduction of revised calculations affecting multiple alert types.

## RLSE0010192 - Install Success Visits Option 1 and Option 4

Covers a total of 30 Stories, and two defect fixes, relating to Install Success visits and Nudge Technology, including multiple enhancements to the Agent App.

## RLSE0010214 - March Enhancements

Incorporates two new Stories arising from features identified for improvement while testing the February upgrade.

# Objectives

The objectives of this document are:

- To articulate the nature of the change being undertaken

- Define the activities which will validate that the upgraded system continues to meet business and technical requirements.

- Ensure data integrity and quality across systems.

- Confirm automation processes function as expected.

- Verify that other functionality has not been adversely affected by the upgrade

- Identify and resolve defects prior to release

# High Level Test Approach

Testing will address the following key elements:

- Data Validation (including verification of any schema changes))

- Functional and Integration testing

- Operational acceptance (alert routing, dashboards, SLAs)

- KPI Testing

## QA Testing Phase

This is an internal Serco/UP3 test phase, not subject to Authority Assurance.

The Serco QA Test Team will conduct first-step Quality Assurance test activities for each change, defect, or story delivered by UP3.

The purpose of this phase is to gain confidence that functionality delivered by UP3 corresponds to the specified requirements before being promoted into the Pre-Prod environment for formal BAT Testing.

QA Testing will address standalone functional tests only, in the UP3 test environment. It will involve no integration testing with related systems, as those interfaces do not exist for the test environment.

The QA Test team will operate in an Agile and iterative mode, and testing will commence when a Story has been given a status of “Ready for QA” by UP3

Tests will be conducted on a formal basis with test scripts developed in accordance with the change defined in the Story and the low-level acceptance criteria defined therein. Test evidence will be captured and stored within Servicenow.

Failed tests will be immediately notified to UP3, documented in Servicenow, and potential resolutions and investigations discussed in daily stand-up calls until a resolution or clarification is obtained which enables a re-test.

On successful conclusion of QA testing, the Story will be given a status of “Ready for Pre-Prod”, indicating it is a candidate for BAT.

## BAT Testing Phase

The formal BAT test phase will be conducted in the Pre-Prod Environment.

This will combine elements of

- User Acceptance Testing (UAT): Technical validation of system configuration

- Business Acceptance Testing (BAT): Test business workflows and user scenarios

BAT Testing will be planned and conducted according to the industry-standard test stages defined in the following sections.

### Planning

A high-level overview of the scope and objectives of testing required for the upgrade will be defined in a Test Plan (this document).

### Preparation

For each Release which forms part of this Upgrade, the BAT team will:

- Define Test Scenarios and Scripts, to demonstrate correct operation of new functionality.

  - Test Scenarios will record the Stories to which they are linked.

  - Note: as BAT Testing is scenario-based, multiple Test Scenarios will normally be linked to a Story, and/or to multiple Stories.

  - When this mapping of Test Scenarios to Stories is available, details will be added to an updated version of this Test Plan for traceability purposes.

- Define Test Scenarios and Scripts, to perform set-up activities for the primary test scenarios. This will involve:

  - Order Entry - Generating Every Order Type

  - Devices - Utilising Every Available Device Type

  - Alerts - Triggering Every Alert Type

  - Acquisitive Crime - Checking Trails

  - KPI Verification - Triggering each KPI type

- Test Scenarios will include test scripts with low-level test steps for testers to follow during the execution of the tests and a definition of Expected Results or Outcomes for each Test Scenario.

These will be defined in a Test Execution Log, which will be used during test execution.

### Execution

Testers will execute each of the tests defined in the earlier phase.

- Each test will be marked as Passed or Failed in the Test Execution Log and where relevant the data used during the test will be recorded.

- Testers will capture screenshots as evidence of the successful completion of the test, and these will be saved with filenames which begin with the Test ID

- Evidence of successful tests will be made available to the Authority in the Serco Sharepoint Repository to which permissions have been granted for MOJ.

- Where a test Fails, a Defect will be raised in Servicenow.

- Defects will also be recorded in a separate tab in the Test Execution Log with a note of the Servicenow defect number

- Each defect raised will be reported to and discussed with the Supplier and will remain unconfirmed until accepted or rejected following investigation.

- Following clarification, the following defect outcomes can occur:

  - Defect Rejected

  - Defect Closed or cancelled due to tester error or environment error, retested successfully

  - Defect identified as an existing Production issue (new or known)

  - Defect identified as a future enhancement (scheduled or not)

  - Defect identified as Servicenow issue outside the scope of the supplier and will be raised with Servicenow.

  - In-flight fix is identified and implemented by the supplier, marked “Ready for Pre-Prod” and retested by Serco

- BAT test resources will liaise with the Supplier to procure a resolution to any defect found during testing and conduct a re-test when a fix is available.

### Reporting

#### Progress Reports

Progress Reports will be generated for the Authority which detail, for each separate Release in the upgrade, the following metrics:

- Number of Tests Planned

- Number of Tests Out of Scope (e.g. defined in error)

- Number Executed

- Number Passed

- Number Failed

- Number In Progress (some tests run over multiple days)

#### Defect Reports

Each defect raised will be reported to and discussed with the Supplier, who may reject or confirm the defect.

While clarification is sought, and an in-flight fix is being identified, unconfirmed defects will not be reported individually to the Authority during the test phase.

To minimise the administrative load of in-flight Reporting on Defects

- Defects raised and closed during the test window will be available for review when the Test Defect Log is published at the end of the test phase.

- Advance notice will be given to the Authority in the Progress Report if a material defect is unlikely to be resolved during the test window.

- Any Open defects at the conclusion of testing will be specifically addressed in the Test Completion Report with details of any workarounds if appropriate.

### Completion

On completion of the test phase, Serco will supply a Test Completion Report which will provide a full report of the testing carried out. This will report any divergence from the activities originally defined in the Test Plan, plus an Executive Summary of the key items in the following sub-sections.

#### Test Results

This will measure the success of Test Execution by reference to the Test Plan and specifically address the following metrics:

- Number of Tests Originally Planned (as per the baseline Test Execution Log)

- Number deemed Out of Scope and reasons for removal

- Number of Additional Tests over and above those originally planned

- Final Total Number of Tests

- Number Executed

- Number Not Executed (if applicable, with justification)

- Number Passed

- Number Failed

- Overall Success Rate

A draft of the Test Completion Report will be made available to MOJ two days before the end of test execution for a preliminary review of the format and limited content.

As soon as possible after the conclusion of testing, the final Test Completion Report will be supplied to MOJ, at least 2 days before CAB, and will also be submitted to CAB with a Go/No Go recommendation.

#### Defects Raised

This will provide a measure of the quality demonstrated during Test Execution by addressing the following metrics concerning defects raised during the test phase:

- Total Number Raised

- Number Cancelled (Raised due to user error and subsequently cancelled)

- Fixed & Retested Successfully

- Closed (Raised and closed after investigation/clarification)

- Complete (Raised and closed when retested, no fix required)

- Unresolved Defects with Severity Rating (where a workaround exists)

  - Open (non-material defects for which no fix is immediately required)

  - On Hold (non-material defects for which no fix has been identified)

- Number Of Defects to Be Discounted

  - Production Incident (pre-existing issue not introduced by the upgrade)

  - Training (normal system behaviour; to be addressed in training)

  - Future Development (already planned for a future release)

# Test Coverage

The focus of testing will include regression, specifically around creation of work orders and alerts required as the basis for the functional testing which will demonstrate all new functional elements of the system.

This will be focused on the coverage below. All test scenarios cover a combination of story types, so these will not be listed separately against each individual test scenario.

## System Under Test

The system under test will be the Pre-Production instance of ServiceNow.

## Traceability

The following stories have been defined for each release and will be addressed by the test scenarios developed for that release. Each Test Scenario in the Test Execution Log file includes:

- Unique Test ID (as below) and Title.

- Preconditions and Inputs: Any data or user actions required for the test.

- Test scripts, with low-level test steps to be followed during execution

- Expected Results

### RLSE0010182 CEMO Phase 6 - Civil Courts

| Story | Description | Details | Test Id |
| --- | --- | --- | --- |
| STRY0084121 | AC Eligible Offence Type sent in from CEMO | Multiple offence types for AC will be available, to align with DDv6. Demonstrate that: - When a CEMO AC order is received with Committed offences in the new attribute, the field 'AC eligible offence' is populated with the AC offences - A committed offence is created, and the relevant AC eligible offence type mapped. - A new AC eligible offence field is added to the CEMO Mon Order. | CEMOAC01 |
| STRY0084135 | New DAPO Order Clause Number as a committed offence | CEMO Mon Order, when a Committed offence is sent from CEMO, verify: - Non mandatory text field is added 'DAPO Order Clause Number'. - Relevant offences created, DAPO Order clause no. mapped & saved. - The Device Wearer will remain empty to be manually populated by Order entry agents. - These map to date field on the Committed Offence. When multiples sent there is one offence per clause number. | CEMO601 |
| STRY0084158 | CEMO - Ability to send multiple offences and offence dates | When a CEMO MO and DW is received, with Multiple offences& dates verify: - All multiple committed offences are created and seen on the MO. | CEMO602 |

### RLSE0010184 CEMO Phase 7 - Home Office

| Story | Description | Details | Test ID |
| --- | --- | --- | --- |
| STRY0084107 | [CEMO] MAPPA Category field on the Device Wearer profile | Demonstrate that the CEMO Device Wearer record contains a new non-mandatory field MAPPA category, with all three options tested | CEMO701 CEMO702 CEMO703 |
| STRY0089883 | [CEMO] CEPR field to be mapped | Demonstrate that when a CEMO DW is sent to ServiceNow, the CEPR (Compliance & Enforcement Person Reference) is mapped to the CEMO DW and will appear on the DW form. | CEMO701 |

### RLSE0010188 KPI Reporting Enhancements

| Story | Description | Details | Test ID |
| --- | --- | --- | --- |
| STRY0070709 | KPI 1&2&6&9&10&11 - Include Curfew hours in report & list view | Demonstrate that the KPI Dashboard includes a new column 'Schedule hours' in the report and list view for KPI 1 & 2 & 6 & 9 & 10 & 11. Demonstrate that for KPI 6, Black out schedules are bought into this column | KPSE01 KPSE02 KPSE03 KPSE04 KPSE05 KPSE06 |
| STRY0071939 | PASS/FAIL Calculation for KPI 6 amended for AL04, AL23 alerts | Verify the new calculation for KPI 6 relating to AL04 and AL23 alerts. Demonstrate that where the MO associated is Immigration cases are automatically voided | KPSE07 KPSE08 KPSE09 KPSE10 KPSE11 KPSE12 KPSE13 KPSE14 KPSE15 KPSE16 KPSE17 KPSE18 KPSE19 KPSE20 KPSE21 KPSE22 KPSE23 KPSE24 |
| STRY0072638 | Hide Order Cease request field on the monitoring order | Demonstrate that users NO LONGER see the Order cease request received field on a monitoring order, and it is removed from KPI 11 report and view. | KP01 KP32 KP33 KP34 KP35 KP36 KP37 |
| STRY0083447 | KPI 6 Head Due date calculation to include schedules | Demonstrate that Personalised Curfew schedules and Blackout schedules are brought into the Head due date calculation when KPI 6 is calculated for Alerts AL02/AL03/AL05. | KPSE41 KPSE42 KPSE43 KPSE44 KPSE45 KPSE46 KPSE47 KPSE48 KPSE49 KPSE50 KPSE51 |
| STRY0086767 | KPI 4 & 5 - to look at Escalated From case | Demonstrate revised KPI 4 & 5 calc using Escalated From case: - Head / Tail due date calculated from the “escalated from case” created on date and time (6 days if on or before violation period, 7 if after). - If no escalated from case, calculate from the “enforcement case created on” date and time | KPSE79 KPSE80 |
| STRY0086774 | KPI 3 to not show WOTs where no notification is required | Verify that KPI 3 report or list view, a WOT will not appear in the KPI 3 report if closed successfully before the KPI 1 /2 due date. | KPSE26 |
| STRY0086775 | KPI 11 - Notification received date and time as a column in the report | Demonstrate that a new column 'Notification Received Date and Time' appears in KPI 11 report and list view | KPSE25 |
| STRY0086776 | Filter KPI 1 & 2 to only show WOTs from an SR01 / 02 cases | Demonstrate that In the KPI 1 & 2 report or list view, the list of WOTs will have an added filter to only show WOTs generated in SR01/SR02 cases | KPSE27 KPSE28 |
| STRY0086778 | CONFIG CHANGE - Hide 'Closed' as a state on EMS Cases | Demonstrate that on any EMS case, the 'Closed' state is not available preventing manually closing cases | KP02 KP16 KP17 KP18 KP19 KP20 KP21 KP22 KP23 KP24 KP25 KP26 KP27 KP28 KP29 KP30 KP31 |
| STRY0086885 | New column on the KPI 6a&b report | Demonstrate new column 'Promoted to enforcement', with date and time case was promoted to enforcement. Affects KPI 6a & b reports and the KPI 6 view. | KPSE29 KPSE30 |
| STRY0086886 | New Column on the KPI 6a report | Demonstrate new column 'Initial onsite arrival time' on KPI 6 report and view | KPSE31 |
| STRY0086887 | Hidden field on the Violation investigation table | Verify that a new hidden field will be added in the Violation Investigation table, containing the Onsite Arrival Time of the FIRST work order task ONLY, and visible on the list view | KP53 |
| STRY0086888 | KPI 8 Column additions | Demonstrate that KPI 8 report and view includes 2 new columns, - MO Order end date - Resolved date and time | KPSE32 |
| STRY0086890 | Mandatory selection of investigation outcome field when resolving a specials alert case | When a Specials Investigation case is being resolved the 'Investigation Outcome' field will become mandatory | KP10 KP38 |
| STRY0087935 | KPI 6 - AL19 calculation | Verify new calculation of KPI 6 for AL19 alerts | KP41 KP42 |
| STRY0088343 | KPI 1 Pass / Fail calculation to include schedules | Verify that when a Visit is raised off an SR01 case, KPI 1 calculation includes curfew & black out schedules | KPSE33 KPSE34 KPSE35 KPSE36 |
| STRY0088344 | KPI 2 Pass / Fail calculation to include schedules | Verify that when a Visit is raised off an SR02 case new calculation includes black out and personalised schedules | KPSE37 KPSE38 KPSE39 KPSE40 |
| STRY0088347 | KPI 9 Pass / Fail calculation to include schedules | Verify when a visit is raised off SR04, 5, 9, 10 cases in KPI 9a the calculation includes curfew schedules | KPSE41 KPSE42 KPSE43 KPSE44 KPSE45 KPSE46 KPSE47 KPSE48 KPSE49 KPSE50 KPSE51 |
| STRY0088348 | KPI 10 Pass / Fail calculation to include schedules | Verify KPI 10 calculation includes curfew schedules when visit raised for Decommission case | KPSE52 KPSE53 KPSE54 |
| STRY0088352 | KPI 6 Pass / Fail calculation to include schedules | Verify that new due date calculations are applied for KPI 6a which include black out schedules | KPSE55 KPSE56 KPSE57 KPSE58 KPSE59 KPSE60 KPSE61 |
| STRY0088498 | KPI 6 - AL20 calculation | Verify new calculations for KPI 6 relating to AL20s | KP43 KP44 |
| STRY0088500 | KPI 6 - AL21 calculation | Verify new calculations for KPI 6 relating to AL21s | KP45 KP46 |
| STRY0088506 | KPI 6 - AL22 calculation | Verify new calculations for KPI 6 relating to AL22s | KP54 KP55 |
| STRY0088507 | KPI 6 - AL24 calculation | Verify new calculations for KPI 6 relating to AL24s | KP47 KP48 |
| STRY0088508 | KPI 6 - AL27 calculation | Verify new calculations for KPI 6 relating to AL27s | KP49 KP50 |
| STRY0088509 | KPI 6 - AL28 calculation | Verify new calculations for KPI 6 relating to AL28s | KP51 KP52 |
| STRY0088537 | KPI Section to be added on the Device Maintenance table | For a report_admin role ONLY: Demonstrate that on a Device Maintenance case, the form displays a KPI section with the head & tail due dates & pass / fail calculations | KP56 |
| STRY0088540 | KPI Section to be added on the Monitoring Fault indication table | For a report_admin role ONLY: Demonstrate that on a Monitoring Fault Indication case, form displays a KPI section with head & tail due dates & pass / fail calculations | KP57 |
| STRY0088541 | New dashboard in the KPI 6 report - 6d | Demonstrate that in the performance dashboard, the KPI 6 tab includes a new report and view called KPI 6d, shows AL19,20,21,22 & 24, with the same columns as KPI 6a (AL08/10). | KPSE62 |
| STRY0088542 | New dashboard in the KPI 6 report - 6e | Demonstrate that in the performance dashboard, the KPI 6 tab includes a new report and view called KPI 6e, showing AL27 & 28. | KPSE63 KPSE64 KPSE65 |
| STRY0088559 | KPI 6 dashboard filter update | Demonstrate that in KPI 6 dashboard, KPI6 filter includes monitoring fault indication & DMaint tables | KPSE66 |
| STRY0088560 | KPI 6 call made | Demonstrate that KPI 6 call made field is added to the Monitoring Fault Indication table and Device Maintenance table, with date & time from the interaction import table. | KP03 KP04 |
| STRY0088799 | Ability to determine if a date & time was within Blackout &/ or personalised schedule | Demonstrate that ServiceNow Admins can check if a date / time was within blackout and or personalised schedules. Required for KPI6 | KPSE67 KPSE68 KPSE69 KPSE70 KPSE71 KPSE72 KPSE73 KPSE74 KPSE75 KPSE76 KPSE77 KPSE78 |
| STRY0089991 | [Config Change] AL20 - Auto resolution of cases and promotion to enforcement | Change the way AL20 cases are auto resolved | KP05 KP06 KP07 KP08 KP09 |
| STRY0090384 | [Config change] Schedules to default to Europe / London TimeZone | Change time zone on schedules to automatically default to Europe/London | KP58 |

### RLSE0010192 Install Success Visits Option 1 and Option 4

| Story | Description | Details | Test ID |
| --- | --- | --- | --- |
| STRY0085912 | Visibility of HMU phone number within the mobile app view of the WOT | Demonstrate FMO can see the HMU phone number from within the mobile app when viewing a work order tas | IS01 |
| STRY0085923 | Visibility of device wearer's mobile phone number within the mobile app view of WOT | Demonstrate FMO user can see device wearer's mobile phone number from within the mobile app on a work order task | IS02 |
| STRY0085924 | Ability to make a call from within a WOT within the mobile applications | Demonstrate FMO user can trigger a phone call to the device wearer from within the mobile app at any point prior and during a visit. | IS03 |
| STRY0085928 | Ability to make a call from within a WOT within the mobile applications to HMU | Demonstrate FMO user can trigger a phone call to the HMU from within the mobile app at any point prior and during a visit. | IS04 |
| STRY0085930 | Ability to mask FMO's phone number when calling DW from within the mobile application | Demonstrate FMO user can trigger a phone call from within the app (to HMU or DW's mobile phone), and system automatically masks the mobile number | IS05 IS06 |
| STRY0085931 | Record outcome of phone call made from within the mobile application | Demonstrate FMO user can trigger a phone call from within the mobile app (to HMU or DW's mobile phone), and can record the outcome of the call | IS07 IS08 IS09 IS10 IS11 IS12 |
| STRY0086297 | New order playbook - additional steps - verify contact information | Demonstrate an order entry agent can verify device wearer contact information, and be prompted to do this within the playbook, supporting nudge technology | IS31 IS32 IS33 IS34 IS35 IS36 IS37 IS38 IS39 IS40 IS41 |
| STRY0086298 | New order playbook - additional steps - contact device wearer on order entry | Demonstrate an order entry agent can contact device wearer when entering a new order case, and is prompted to do so, to ensure step completed and outcome recorded. | IS42 IS43 IS44 IS45 IS46 IS47 IS48 IS49 IS50 IS51 IS52 |
| STRY0086330 | Ensure WOTs needing attention highlighted to schedules | Demonstrate Field Service Scheduler has any WOT that needs attention highlighted to them on any lists or views | IS117 IS120 IS123 IS126 IS129 |
| STRY0086400 | Visually displaying a WOT that needs attention in the list view | Demonstrate a field service scheduler, working in the list view both in the backend and in the Workspace, will be able to see when WOT requires attention | IS117 IS120 IS123 IS126 IS129 |
| STRY0086404 | 'Text Response' field on the WOT | Demonstrate a new field on the WOT called 'Text Response', is displayed to a field service scheduler, will holding the latest response from the Device Wearer. | IS53 IS54 IS55 IS56 IS57 IS58 |
| STRY0087281 | Update to Nudge templates | Cancelled. Incorporated in existing stories and further additional stories | NA |
| STRY0087283 | Call outcome choices | Demonstrate FMO user has most common choices in the call outcome field when calling the Device wearer | IS07 IS08 IS09 IS10 IS11 IS12 |
| STRY0087287 | Mandatory Free text box for some Call outcome choices | Demonstrate FMO user is forced to make additional comments for certain Call outcome choices | IS13 IS14 IS15 IS16 IS17 IS18 |
| STRY0087291 | Not allowing FMO to accept job before completing call outcome | Demonstrate FMO user cannot accept a work order task on the app if the call outcome field has not been updated UNLESS there is no number listed | IS19 IS20 IS21 IS22 IS23 |
| STRY0087294 | Auto listing call outcome as no number listed | Demonstrate FMO user has call outcome field auto populated with the no number listed choice if there are no numbers associated to the device wearer | IS24 |
| STRY0087295 | Moving WOT back to pending dispatch if Call outcome was unavailable | Demonstrate FMO user will see WOT move back to a pending dispatch state if they have selected a call outcome of call answered – unavailable | IS25 IS26 IS27 IS28 IS29 |
| STRY0087296 | Option to update contact details on agent app | Demonstrate FMO user will be able to update the DW’s mobile number and email address directly from the work order task | IS30 |
| STRY0089373 | 1a. Adult - Text message to device wearer for New monitoring order | Verify a text message is sent to the Device wearer when physical visit has been confirmed required on new order | IS59 |
| STRY0089394 | 2a. Adult - Text to device wearer 1st install on assignment | Verify a text message is sent to the Device wearer when a visit is planned for today after the task is assigned | IS61 IS62 IS63 |
| STRY0089397 | 1d. Adult - Text to device wearer for 2nd on assignment | Demonstrate when a 2nd/3rd attempt install WOT task is assigned a text message is sent to the Device Wearer advising of earlier visit and visit today | IS69 IS70 IS71 |
| STRY0089398 | 3a. Adult - FMO travel text message for installs | Demonstrate a text message is sent to the device wearer on install WOTs when FMO has confirmed they started travel | IS67 |
| STRY0089399 | Child - Text message to Device wearer when Decomm WOT is assigned | Demonstrate a text message is sent to the device wearer when FMO has been assigned to a Decomm work order task | IS84 IS85 IS86 IS87 IS88 IS89 |
| STRY0089400 | 2c. Adult - FMO travel text message - Decomms | Demonstrate a text message is sent to Device wearers when an FMO is on the way to their location on Decomm WOTs | IS90 IS91 |
| STRY0089401 | Adult - Text message to Device wearer for tamper visits when task is assigned - Curfew | Demonstrate text message is sent to a device wearer informing them of a visit today for tamper visits where they have a curfew monitoring requirement | IS94 IS95 IS96 |
| STRY0089402 | ADULT - Text message to Device wearer for tamper visits when the task is assigned - no Curfew | Demonstrate a text message is sent to a device wearer informing of a visit today for tamper visits where they do not have a curfew monitoring requirement | IS97 IS98 IS99 |
| STRY0089403 | 2b. ADULT - FMO Travel text - tampers | Demonstrate a text message is sent to a Device wearer when FMO is on the way | IS106 |
| STRY0089404 | Adult - FMO Travel text - Other visits | Demonstrate a text message is sent to a Device wearer when FMO is on the way | IS144 IS145 IS146 IS147 IS148 IS149 |
| STRY0089405 | 1b. Adult - Text to device wearer when visit is assigned - other visits - curfew | Demonstrate a text message is sent to a Curfew device wearer when a visit has been assigned for other types of visits (not tamper, Decomm, install) | IS108 IS109 IS110 IS111 IS112 IS113 IS114 IS115 IS116 |
| STRY0089406 | Adult - Text to device wearer when visit is assigned - other visits - NON-curfew | Demonstrate a text message is sent to a Non-Curfew device wearer when a visit has been assigned for other types of visits (not tamper, Decomm, install) | IS117 IS118 IS119 IS120 IS121 IS122 IS123 IS124 IS125 IS126 IS127 IS128 IS129 IS130 IS131 |
| STRY0089869 | Child - Text message to device wearer for new monitoring order | Text message will be sent to the Device wearer when a physical visit has been confirmed as required on the new order case. | IS60 |
| STRY0089871 | Child - Text to device wearer 1st install on assignment | Text message is sent to the Device wearer letting them know a visit is planned for today when the task is assigned | IS64 IS65 IS66 |
| STRY0089872 | Child - FMO travel text message for installs | Text message is sent to the device wearer on install WOTs when FMO confirms travel has started. | IS68 |
| STRY0089875 | Child - Text to device wearer for 2nd/3rd install on assignment | Text message is sent to the device wearer when FMO has already visited and will be visiting again today when a 2nd/3rd attempt install WOT is assigned | IS72 IS75 IS76 IS77 |
| STRY0089880 | Child - Text message to Device wearer for tamper visits when the task is assigned - Curfew | Text message is sent to a device wearer informing them of a visit today for tamper visits where they have a curfew monitoring requirement | IS100 IS101 IS102 |
| STRY0089980 | Child - FMO Travel text - tampers | Text message to be sent to a Device wearer when FMO on way to their location | IS107 |
| STRY0089981 | Child - Text message to Device wearer for tamper visits when the task is assigned - no Curfew | Text message sent to a device wearer informing them we of visit today for tamper visits where they have do not have a curfew monitoring requirement | IS103 IS104 IS105 |
| STRY0089982 | Child - Text to device wearer when visit is assigned - other visits - curfew | Text message sent to the device wearer when a visit has been assigned for other types of visits (not tamper, decomm, install) | IS132 IS133 IS134 IS135 IS136 IS137 IS138 IS139 IS140 |
| STRY0089983 | Child - Text to device wearer when visit assigned - other visits - NON-curfew | Text message sent to the device wearer when a visit has been assigned for other types of visits (not tamper, decomm, install) | IS141 IS142 IS143 |
| STRY0089984 | Child - FMO Travel text - Other visits | Text message to be sent to a Device wearer when FMO on way to their location | IS150 IS151 IS152 IS153 |
| STRY0090030 | 4a. Adult - Text message to Device wearer when Decomm WOT is assigned | Text message to be sent to the device wearer when an FMO has been assigned to a decomm work order task | IS78 IS79 IS80 IS81 IS82 IS83 |
| STRY0090031 | Child - FMO travel text message - Decomms | Text message sent to Device wearers when FMO on way to their location on decom WOTs | IS92 IS93 |
| STRY0090083 | See text messages sent for visit on WOT | Field analyst, MI analyst or Operations lead can view text messages sent to device wearer for a specific WOT in the WOT itself | IS154 |
| STRY0090085 | See text messages sent to Device wearer that have been triggered from a case before a visit | MI analyst or Operations lead can see what text messages have been sent to the device wearer for a specific case in the case itself | IS155 IS156 |

### RLSE0010214 March Enhancements

| Story | Description | Details | Test ID |
| --- | --- | --- | --- |
| STRY0089352 | 2nd WOT creation for Install at source / Tag at source fields | Demonstrate changes to how 2nd WOT is generated for Install at source & Tag at source, depending on whether the Installation Location is populated | ME03 ME04 ME05 ME06 CEMO605 CEMO606 CEMO607 CEMO613 CEMO614 CEMO706 CEMOAC01 |
| STRY0089363 | Label change to Enforcement Action | Verify changed text in labels on enforcement action – “Subject Arrested” now “Device Wearer Arrested” and “Subject Detained” becomes “Device Wearer Detained” | ME01 ME02 |

## Features Not to be Tested

No functional tests have been omitted – see section 5.2 above.

Non-Functional Testing will not be conducted for this upgrade. Rationale for this is:

- No Performance testing has been conducted for any other release

- ServiceNow perform their own performance testing as part of their QA processes

- The Pre-Prod environment has not yet been migrated to RaptorDB so would be expected to perform at a lower level than Prod

- None of the functional changes in this upgrade introduce changes to the platform or underlying performance capabilities.

## Regression Testing

Regression testing is built into all the above tests, as they will start with the creation of orders and follow through the process lifecycle, using all devices and generating all alerts, to the conclusion of the test, which will exercise non-changed functionality.

# Test Deliverables

The artefacts to be produced and delivered for this release package are as follows:

- Test Plan (this document)

- Test Scenarios and Test Scripts with detailed test steps, expected outcomes, and test data requirements where relevant

- Test Execution Log with Pass/Fail information

- Interim Test Progress Report(s)

- Test Defect Log

- Test Completion Report

# Testing Tasks

- Test Planning

- Test Scenario and Script Definition

- Test Execution

- Defect Logging

- Test Witnessing by Authority (if required and properly scheduled)

- Test Reporting (progress and final)

- CAB Review following completion

# Entry & Exit Criteria

## Entry Criteria

The preconditions that must be met before Serco test execution can begin are:

| 1 | Stories defined by supplier(s), conforming to agreed changes |
| --- | --- |
| 2 | Test environments available for period of Testing phase |
| 3 | Relevant configuration changes applied to Pre-Prod environment |
| 4 | Test User accounts created with the relevant level of access permissions |
| 5 | Anonymised Test data available, any additional required data loaded |
| 6 | Required Test Devices available and configured for testing phase |
| 7 | Test Plan reviewed and accepted by the Authority |
| 8 | Test scenarios peer-reviewed internally and made available to the Authority |
| 9 | Testing resource available for testing phase. |
| 10 | Technical resources available to support testing phase. |
| 11 | Test execution process defined. Progress tracking and reporting in place. |
| 12 | QA Testing completed and status of changes is “Ready for Pre-Prod” |

## Exit Criteria

The conditions that must be met to formally complete Serco testing are:

| 1 | Test Scenarios | All test scenarios executed at least once during testing phase | All critical and high-priority test scenarios executed and passed |
| --- | --- | --- | --- |
| 2 | Test Scenarios | Any planned tests not run to be documented with justification | To be addressed in Test Completion Report if Applicable |
| 3 | Test Scenarios | Any modified or additional tests to be documented with reasons | To be addressed in Test Completion Report if Applicable |
| 4 | Execution | All results and evidence for each test scenario have been captured | Repository for capture of results and evidence created |
| 5 | Defects | No Severity 1 or 2 defects are open. | Based on operational impact |
| 6 | Defects | Severity 3 open defects have an agreed workaround in place. | Operational workarounds will be documented in training material. |
| 7 | Defects | Number of defects with work arounds collectively not deemed a material risk to the operational process. | Review of all workarounds will take place to understand material risk |
| 8 | Traceability matrix | Traceability matrix has been updated to align requirements | Will occur post-CAB when implementation details confirmed |
| 9 | Sign Off | Sign-off from business and technical stakeholders defined in section 12. | See CAB date in Section 11 |

# Test Environment Needs

The Pre-Prod test environment will consist of:

- Dedicated test servers with production-like configurations.

- Access to staging databases and third-party integrations.

# Risks and Mitigations

Potential risks and mitigation include:

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Data schema implementation errors | Low | Early data validation and monitoring |
| Functional regression | Low | Regression Testing of key functions |

# Test Schedule

| Sequence | Activity | Start Date | End Date |
| --- | --- | --- | --- |
| 1 | Create Test Plan |  | 03/02/26 |
| 2 | Authority Review of Test Plan and revise if necessary | 03/02/26 | 09/02/26 |
| 3 | Create Draft Test Scenarios for Peer Review | 03/02/26 | 16/02/26 |
| 3.1 | RLSE0010182 - CEMO Phase 6 |  | 10/02/26 |
| 3.2 | RLSE0010184 - CEMO Phase 7 |  | 13/02/26 |
| 3.3 | RLSE0010214 - March Enhancements |  | 10/02/26 |
| 3.4 | RLSE0010188 - KPI reporting enhancements |  | 13/02/26 |
| 3.5 | RLSE0010192 - Install Success Visits |  | 13/02/26 |
| 4 | Authority Review of Draft Test Scenarios | 10/02/26 | 16/02/26 |
| 5 | Create Revised Test Scenarios after Peer Review | 10/02/26 | 16/02/26 |
| 5.1 | RLSE0010182 - CEMO Phase 6 |  | 16/02/26 |
| 5.2 | RLSE0010184 - CEMO Phase 7 |  | 16/02/26 |
| 5.3 | RLSE0010214 - March Enhancements |  | 16/02/26 |
| 5.4 | RLSE0010188 - KPI reporting enhancements |  | 16/02/26 |
| 5.5 | RLSE0010192 - Install Success Visits |  | 16/02/26 |
| 6 | BAT/UAT Test Execution | 17/02/26 | 13/03/26 |
| 7 | Authority Test Witnessing & Interim Assurance Review | 09/03/26 | 13/03/26 |
| 8 | BAT/UAT Final Sign-off | 16/03/26 | 16/03/26 |
| 9 | Final Authority Assurance Review | 16/03/26 | 18/03/26 |
| 10 | CAB Approval | 18/03/26 | 18/03/26 |
| 11 | Release to Production | 24/03/26 | 24/03/26 |

# Roles and Responsibilities:

The following stakeholders are involved in the testing process:

| Role | Primary Contact | Deliverable | Plan Sign Off | TCR Sign Off |
| --- | --- | --- | --- | --- |
| Product Manager | Mark Lockey | Agreed Delivery Scope | YES | YES |
| Project Manager | Claire Evans | Agreed Delivery Scope Project Plan | YES | YES |
| Test Manager | David Allan | Test Plan Test Completion Report | YES | YES |
| Serco QA Team | Sarah Trigg | Test Scripts Test Defects & Evidence “QA Complete” Confirmation | NO | NO |
| UAT/BAT Team | Beverley Barlow | Test Scenarios & Scripts Test Execution Log Test Defect Log Test Evidence “BAT Complete” Confirmation | YES | YES |
| Authority Assurance | David Watkin | Milestone Achievement Certificate | YES | YES |

# Appendix A: Test Scenarios

Traceability (Section 5) already addresses which Test Scenarios are required.

The planned test scenarios are available at these links:

TO BE ADDED WHEN AVAILABLE IN Accordance with the test Schedule (section 11)

Test Execution Log - RLSE0010182 - CEMO Phase 6

Test Execution Log - RLSE0010184 - CEMO Phase 7

Test Execution Log - RLSE0010214 - March Enhancements

Test Execution Log - RLSE0010188 - KPI reporting enhancements

Test Execution Log - RLSE0010192 - Install Success Visits